# Minutes of Meeting –9th, March 2026

| Meeting Information |  |
| --- | --- |
| Meeting Name/ Topic | Weekly Standup Meeting |
| Date and time | 9th, March 2026 ¦ 10 :15 AM – 10:45 AM |
| Venue | Online (Microsoft Teams) |
|  | - Review of the previous week’s action items. |
|  | - Identification of blockers or challenges. |
| Meeting Objective(s) | - Discussion of new risks. - Plan for the upcoming week. |

| Meeting Attendees |  |
| --- | --- |
| Sl. | Attendees |
| 1 | Mr. Dinesh – Technical Lead |
| 2 | Ms. Dharshini – Software Tester Trainee |
| 3 | Ms. Greena R – Software Tester |
| 4 | Mrs. Keerthiga – Android Developer |
| 5 | Mr. Lalithkumar – Software Trainee |
| 6 | Mr. Madhan – Hardware Engineer |
| 7 | Mrs. Mohanapriya – Software Engineer |
| 8 | Ms. Monisha – Software Engineer |
| 9 | Mr. Manoj – Software Trainee |
| 10 | Ms. Pavithra – Software Trainee |
| 11 | Ms. Rishika – Software Trainee |
| 12 | Ms. Kaviya – Software Trainee |

| This Week Planned Works |  |  |
| --- | --- | --- |
| 1 | TLS Project - TLS project discuss with team and client meeting - TLS change log flow to be implement - TLS dropdown API on progress | Dinesh |
| 2 | TLS (GPC 005) - Have to complete the systematic flow diagram for remaining part - After review have to change the correction in flow diagram - Start to Prepare testcases - Discuss with team regarding flow and UI & UX | Dharshini |
| 3 |  | Kollimalai Arasan - Content and verification UI Imaigal trust - Content and verification UI Chit project - Prepare test case for Directors currect account , invalid account and activity log - Chit retesting | Greena |
| 4 |  | - tls_master CRUD - Machine specification CRUD - Maintenance history CRUD - Discuss with Masters and start work asap | Keerthiga |
| 5 |  | Ghost - SBT flow Swapo - Deployment to production server - Server migration | Lalithkumar |
| 6 |  | - Work on TLS project (BOM preparation) - 2 student project. - Printer service - HVAC duct cleaning robot service. - New HVAC duct cleaning robot service - SSM (HRMS and RDF) - Server Migration | Madhan |
| 7 |  | Chit Project - Receipt download integration with forms - To work in report - Testing corrections Assign and review the intern works | Mohanapriya |

| 8 | Ghost Project - SBT flow work Imaigal trust - Review the work - Assign the task | Monisha |
| --- | --- | --- |
| 9 | Chit application - discuss with team and implement the work imaigal trust - News & Events, Gallery and videos. - Cms - Login page | Manoj |
| 10 | Chit Project - Receipts - Customer Ticket Registration form | Pavithra |
| 11 | Imaigal Trust: - Logo click direct navigate in home page. - Footer Proz link navigate in proz website. - HomePage carousel image delete | Rishika |
| 12 | - APMS Leave Check - discuss with team and implement the work | Kaviya |

Notes:

Verified By:

Admin’s Signature